CMU-SE451 Capstone Project II

TEST PLAN DOCUMENT FOR SPRINT 2

Version 1

Date:

Help Find Lost Loved Ones

Submitted by

Vu, Truong Quang

Vinh, Tong Tran

Nhan, Tran Van

Thien, Le Van

Vu, Huynh Van

Approved by

Thuan, Nguyen Tan Ph.D

Test Plan Review Panel Representative:

Name			Signature		Date

Capstone Project 2- Mentor:

Name			Signature		Date

PROJECT INFORMATION

| Project acronym | HFLLO |  |  |
| --- | --- | --- | --- |
| Project title | Help Find Lost Loved Ones |  |  |
| Start date | 28 Feb 2023 | End Date | 20 May 2023 |
| Lead institution | International School, Duy Tan University |  |  |
| Project mentor | Thuan Nguyen Tan, Ph.D. |  |  |
| Partner organization | Duy Tan University |  |  |
| Scrum Master | Vu, Truong Quang | truongquangvuu09@gmail.com | 0862 657 805 |
| Team members | Vinh, Tong Tran | tongvinh.98.1906@gmail.com | 0985771298 |
|  | Nhan, Tran Van | tranvannhan2362001@gmail.com | 0772019581 |
|  | Thien, Le Van | thienpro1499001@gmail.com | 0965382571 |
|  | Vu, Huynh Van | huynhdangvu241101@gmail.com | 0905131554 |

| TestPlan DOCUMENT |  |  |  |
| --- | --- | --- | --- |
| Document Title | Test plan for Sprint2 Document |  |  |
| Author(s) | C2SE.33 Team |  |  |
| Role | C2SE.33-TestPlan-HFLLO |  |  |
| Date | April 05th, 2023 | File name: | C2SE.33-UserInterfac-HFLLO |
| URL |  |  |  |
| Access | Project and CMU Program |  |  |

| REVISION HISTORY |  |  |  |
| --- | --- | --- | --- |
| Version | Person(s) | Date | Description |
| 1.0 | Nhan Tran Van | April 05th, 2023 | release version 1.0 |

SIGNATURE

Document Approvals: The following signatures are required for approval of this document.

| Mentor | Thuan, Nguyen Tan | Signature: |  |
| --- | --- | --- | --- |
|  |  | Date: |  |
| Scrum master | Vu, Truong Quang | Signature: |  |
|  |  | Date: |  |
| Team member(s) | Vinh, Tong Tran | Signature: |  |
|  |  | Date: |  |
|  | Nhan, Tran Van | Signature: |  |
|  |  | Date: |  |
|  | Thien, Le Van | Signature: |  |
|  |  | Date: |  |
|  | Vu, Huynh Van | Signature: |  |
|  |  | Date: |  |

Table of Contents

1.	Introduction	6

1.1.	Purpose	6

1.2.	Scope	6

1.3.	Out of Scope	6

1.4.	Document Terminology and Acronyms	6

1.5.	References	7

2.	Target Test Areas	7

3.2.	Feature not to be tested	8

3.3.	Test Deliverables:	8

4.	Test Schedule	8

5.	Test Cycle Entry and Exit Criteria	9

5.1.	Entry Criteria	9

5.2.	Exit Criteria	10

6.	Environmental Needs	10

6.1.	Hardware and Software	10

6.2.	Productivity and Support Tools	10

7.	Roles and Responsibilities	10

# Introduction

## Purpose

- The purpose of the Test Plan is to define, schedule and monitor the test execution. It supports the following objectives:

- Provide a high-level list of the major target test functions.

- List the Requirements for Test.

- Describe the testing strategies to be employed on each target test function.

- Identify the required resources and schedule the Test execution.

## Scope

- This Test Plan is for release TEST PLAN FOR Help Find Lost Loved Ones

- The Test Plan defines the unit, system testing approach. The test scope includes the following:

- Testing of all functions, application performance and use cases requirements listed in the Product Backlog document.

- Quality requirements and fit the “Help Find Lost Loved Ones” metrics.

- End-to-end testing of the “Help Find Lost Loved Ones” Platform.

## Out of Scope

- The following are considered out of scope for the “Help Find Lost Loved Ones” Test Plan and testing scope:

- Functional requirements testing for Business Information Management System Platform.

## Document Terminology and Acronyms

| ID. | Item | Description |
| --- | --- | --- |
| TA01 | HFLLO | Help find lost loved ones |

## References

Applicable references are:

- C2SE_33_Proposal_ver1.1

- C2SE_33_User_Story_Ver.1.0

- C2SE_33_Product_Backlog_Ver.1.0

- C2SE_33_Project_Plan_Ver.1.0

# Target Test Areas

- GUI Testing

- Functional Testing

- System Testing

- Acceptance Testing

- Test Specification

  - Features to be tested

- [Frontend] UI for ”Show for media video play”

- [Frontend] UI for ”Search post”

- [Frontend] UI for UI for ”Register for find relatives”

- [Frontend] UI for ” Advance Search”

- [Frontend] UI for ” View all post registered to find relatives”

- [Frontend]  UI for ”Search news”

- [Backend] Show for media video play

- [Backend] Search post

- [Backend] Register for find relatives

- [Backend] Advance Search

- [Backend] View all post registered to find relatives

- [Backend] Search news

## Feature not to be tested

Not Applicable as all features will be tested.

## Test Deliverables:

- Test Plan Document.

- Test Case Document.

- Test Summary Report.

# Test Schedule

| No | Task Name | Start | Finish | Duration | Resource |
| --- | --- | --- | --- | --- | --- |
| 1 | Sprint 2 | 28/03/2023 | 11/04/2023 | 15 | All member |
|  | Create Test Plan document for Sprint 2 | 28/03/2023 | 28/03/2023 | 1 | Nhan |
| 1.1 | Design Test Case | 29/03/2023 | 29/03/2023 | 1 | Nhan |
|  | Design test case Show for media video play | 29/03/2023 | 29/03/2023 | 1 | Nhan |
|  | Design test case Search post | 29/03/2023 | 29/03/2023 | 1 | Nhan |
|  | Design test case Register for find relatives | 29/03/2023 | 29/03/2023 | 1 | Nhan |
|  | Design test case Advance Search | 29/03/2023 | 29/03/2023 | 1 | Nhan |
|  | Design test case View all post registered to find relatives | 29/03/2023 | 29/03/2023 | 1 | Nhan |
|  | Design test case Search news | 29/03/2023 | 29/03/2023 | 1 | Nhan |
| 1.2 | Testing | 9/04/2023 | 9/04/2023 | 1 | Nhan |
|  | [Frontend] UI for ”Show for media video play” | 9/04/2023 | 9/04/2023 | 1 | Nhan |
|  | [Frontend] UI for ”Search post” | 9/04/2023 | 9/04/2023 | 1 | Nhan |
|  | [Frontend] UI for ”Register for find relatives ” | 9/04/2023 | 9/04/2023 | 1 | Nhan |
|  | [Frontend] UI for ” Advance Search” | 9/04/2023 | 9/04/2023 | 1 | Nhan |
|  | [Frontend] UI for ” View all post registered to find relatives” | 9/04/2023 | 9/04/2023 | 1 | Nhan |
|  | [Frontend] UI for ”Search news” | 9/04/2023 | 9/04/2023 | 1 | Nhan |
|  | [Backend] Show for media video play | 9/04/2023 | 9/04/2023 | 1 | Nhan |
|  | [Backend] Search post | 9/04/2023 | 9/04/2023 | 1 | Nhan |
|  | [Backend] Register for find relatives | 9/04/2023 | 9/04/2023 | 1 | Nhan |
|  | [Backend] Advance Search | 9/04/2023 | 9/04/2023 | 1 | Nhan |
|  | [Backend] View all post registered to find relatives | 9/04/2023 | 9/04/2023 | 1 | Nhan |
|  | [Backend] Search news | 9/04/2023 | 9/04/2023 | 1 | Nhan |
| 1.3 | Re-testing | 10/04/2022 | 10/04/2022 | 1 | All member |

# Test Cycle Entry and Exit Criteria

## Entry Criteria

- All test hardware platforms must have been successfully installed, configured, and functioning properly.

- All the necessary documentation, design, and requirements information should be available that will allow testers to operate the system and judge the correct behavior.

- Proper test case is available.

- The test environment such as, lab, hardware, software, and system administration support should be ready.

## Exit Criteria

- All test cases have been run.

- A certain level of requirements coverage has been achieved.

- No high priority or severe bugs are left outstanding.

- All high-risk areas have been fully tested, with only minor residual risks left outstanding.

- The schedule has been achieved.

# Environmental Needs

## Hardware and Software

| Resource | Configuration | Installed OS, Software |
| --- | --- | --- |
| Laptop | Internet access | Window 10, Visual Studio Code |

## Productivity and Support Tools

| Tool’s purpose | Tool Name | Vendor or In-house | Version |
| --- | --- | --- | --- |

# Roles and Responsibilities

| Roles | Resources | Responsibilities |
| --- | --- | --- |
| Scrum Master | Vu ,Truong Quang | - Ensure the project is delivered to schedule, budget & quality. - Regularly review Testing progress with Test Leader. - Raise and manage issues/risks relating to project or outside Test Teams control. - Review Test approach, plans and schedule. - Provide technical support |
| Develop Team | Thien,Le Van Vinh, Tran Tong Nhan, Tran Van Vu,Huynh Van | - Review high level / detailed test plans - Resolve design issues - Resolve development issues - Support user acceptance testing - Develop Unit test scripts - Make Unit test - Fix bugs |
| QA Team | Thien,Le Van Vinh, Tran Tong Nhan, Tran Van Vu,Huynh Van | - Identifies, prioritizes, and implements test cases - Generate test plan - Generate Test Suite - Evaluate effectiveness of test effort - Execute tests - Log results - Recover from errors - Document defects - Regularly review Testing progress - Manage issues/risks relating to System Test Team - Identify Test Data |