CMU-SE450 Capstone Project I

TEST PLAN DOCUMENT FOR SPRINT 4

Version 1

Date:

Help Find Lost Loved Ones

Submitted by

Vu, Truong Quang

Vinh, Tong Tran

Thien, Le Van

Nhan, Tran Van

Vu, Huynh Van

Approved by

Thuan, Nguyen Tan Ph.D

Proposal Review Panel Representative:

Name			Signature		Date

Capstone Project 2- Mentor:

Name			Signature		Date

PROJECT INFORMATION

| Project acronym | HFLLO |  |  |
| --- | --- | --- | --- |
| Project title | Help Find Lost Loved Ones |  |  |
| Start date | August 20th, 2022 | End Date | December 10th, 2022 |
| Lead institution | International School, Duy Tan University |  |  |
| Project mentor | Thuan, Nguyen Tan Ph.D Email: Thuannt.it.dtu@gmail Phone: 0914 146 868 |  |  |
| Partner organization | Duy Tan University |  |  |
| Scrum Master | Vu, Truong Quang | truongquangvuu09@gmail.com | 0862 657 805 |
| Product owner | Thuan, Nguyen Tan | Thuannt.it.dtu@gmail | 0914 146 868 |
| Team members | Vinh, Tong Tran | tongvinh.98.1906@gmail.com | 0985771298 |
|  | Nhan, Tran Van | tranvannhan2362001@gmail.com | 0772019581 |
|  | Thien, Le Van | thienpro1499001@gmail.com | 0965382571 |
|  | Vu, Huynh Van | huynhdangvu241101@gmail.com | 0905131554 |

| DOCUMENT NAME |  |  |  |
| --- | --- | --- | --- |
| Document Title | Test Plan Document |  |  |
| Author(s) | Tung, Dao Ngoc |  |  |
| Role | Team Member |  |  |
| Date | November 17, 2022 | File name: | Test Plan for Sprint 4-ver1.0 |
| URL |  |  |  |
| Access | Project and CMU Program |  |  |

| REVISION HISTORY |  |  |  |
| --- | --- | --- | --- |
| Version | Person(s) | Date | Description |
| 1.0 | Tung, Dao Ngoc | November 17, 2022 | Create Test Plan Document for Sprint 4 |

SIGNATURE

Document Approvals: The following signatures are required for approval of this document.

| Mentor | Dieu, Huynh Ba | Signature: |  |
| --- | --- | --- | --- |
|  |  | Date: |  |
| Project Leader | Phong, Hoang Quoc | Signature: |  |
|  |  | Date: |  |
| Product Owner | Vu, Truong Quang | Signature: |  |
|  |  | Date: |  |
| Team Member(s) | Tung, Ngoc Dao | Signature: |  |
|  |  | Date: |  |
|  | Thoang, Nguyen Van | Signature: |  |
|  |  | Date: |  |
|  | Son, Tran Van | Signature: |  |
|  |  | Date: |  |

Table of Contents

1.	Introduction	6

1.1.	Purpose	6

1.2.	Scope	6

1.3.	Out of Scope	6

1.4.	Document Terminology and Acronyms	6

1.5.	References	6

2.	Target Test Areas	7

3.	Test Specification	7

3.1.	Features to be tested	7

3.2.	Feature not to be tested	7

3.3.	Test Deliverables:	7

4.	Test Schedule	7

5.	Test Cycle Entry and Exit Criteria	9

5.1.	Entry Criteria	9

5.2.	Exit Criteria	9

6.	Environmental Needs	9

6.1.	Hardware and Software	9

6.2.	Productivity and Support Tools	10

7.	Roles and Responsibilities	10

# Introduction

## Purpose

-	The purpose of the Test Plan is to define, schedule and monitor the test execution. It supports the following objectives:

- Provide a high-level list of the major target test functions.

- List the Requirements for Test.

- Describe the testing strategies to be employed on each target test function.

- Identify the required resources and schedule the Test execution.

## Scope

- This Test Plan is for release TEST PLAN FOR HELP FIND LOST LOVED ONES.

- The Test Plan defines the unit, system testing approach. The test scope includes the following:

- Testing of all functions, application performance and use cases requirements listed in the Product Backlog document.

- Quality requirements and fit the “Help Find Lost Loved Ones” metrics.

- End-to-end testing of the “Help Find Lost Loved Ones” Platform.

## Out of Scope

- The following are considered out of scope for the “Help Find Lost Loved Ones” Test Plan and testing scope:

- Functional requirements testing for Help Find Lost Loved Ones.

## Document Terminology and Acronyms

| ID. | Item | Description |
| --- | --- | --- |
| TA01 | HFLLO | Help Find Lost Loved Ones |

## References

Applicable references are:

- C2SE_33_Proposal_ver1.1

- C2SE_33_User_Story_Ver.1.0

- C2SE_33_Product_Backlog_Ver.1.0

- C2SE_33_Project_Plan_Ver.1.0

# Target Test Areas

- GUI Testing

- Functional Testing

- System Testing

- Acceptance Testing

# Test Specification

## Features to be tested

- [Frontend] UI for Search for loved ones by pictures

- [Frontend] UI for Searching for loved ones by objects

- [Frontend] UI for Show video media

- [Frontend] UI for Add video media

- [Frontend] UI for Edit video media

- [Frontend] UI for Delete video media

- [Frontend] UI for Restore photos to the past

- [Frontend] UI for Chat with admin

- [Frontend] UI for Chat by zalo

- [Backend] Search for loved ones by pictures

- [Backend] Searching for loved ones by objects

- [Backend] Show video media

- [Backend] Add video media

- [Backend]  Edit video media

- [Backend] Delete video media

- [Backend] Restore photos to the past

- [Backend] Chat with admin

- [Backend] Chat by zalo

## Feature not to be tested

Not Applicable as all features will be tested.

## Test Deliverables:

- Test Plan Document.

- Test Case Document.

- Test Summary Report.

# Test Schedule

| No | Task Name | Start | Finish | Duration | Resource |
| --- | --- | --- | --- | --- | --- |
| 1 | Sprint 4 | 02/05/2023 | 16/05/2023 | 15 | All member |
|  | Create Test Plan document for Sprint 4 | 02/05/2023 | 16/05/2023 | 1 | Vu |
| 1.1 | Design Test case | 06/05/2023 | 06/05/2023 | 1 | Vu |
|  | Design test case for Search for loved ones by pictures | 06/05/2023 | 06/05/2023 | 1 | Vu |
|  | Design test case for Searching for loved ones by objects | 03/05/2023 | 03/05/2023 | 1 | Vu |
|  | Design test case for Show video media | 03/05/2023 | 03/05/2023 | 1 | Vu |
|  | Design test case for Add video media | 03/05/2023 | 03/05/2023 | 1 | Vu |
|  | Design test case for Edit video media | 03/05/2023 | 03/05/2023 | 1 | Vu |
|  | Design test case for Delete video media | 03/05/2023 | 03/05/2023 | 1 | Vu |
|  | Design test case for Restore photos to the past | 03/05/2023 | 03/05/2023 | 1 | Vu |
|  | Design test case for Chat with admin | 03/05/2023 | 03/05/2023 | 1 | Vu |
|  | Design test case for Chat by zalo | 03/05/2023 | 03/05/2023 | 1 | Vu |
| 1.2 | Testing | 14/05/2023 | 14/05/2023 | 1 | Vu |
|  | [Frontend] UI for Search for loved ones by pictures | 14/05/2023 | 14/05/2023 | 1 | Vu |
|  | [Frontend] UI for Searching for loved ones by objects | 14/05/2023 | 14/05/2023 | 1 | Vu |
|  | [Frontend] UI for Show video media | 14/05/2023 | 14/05/2023 | 1 | Vu |
|  | [Frontend] UI for Add video media | 14/05/2023 | 14/05/2023 | 1 | Vu |
|  | [Frontend] UI for Edit video media | 14/05/2023 | 14/05/2023 | 1 | Vu |
|  | [Frontend] UI for Delete video media | 14/05/2023 | 14/05/2023 | 1 | Vu |
|  | [Frontend] UI for Restore photos to the past | 14/05/2023 | 14/05/2023 | 1 | Vu |
|  | [Frontend] UI for Chat with admin | 14/05/2023 | 14/05/2023 | 1 | Vu |
|  | [Frontend] UI for Chat by zalo | 14/05/2023 | 14/05/2023 | 1 | Vu |
|  | [Backend] Search for loved ones by pictures | 14/05/2023 | 14/05/2023 | 1 | Vu |
|  | [Backend] Searching for loved ones by objects | 14/05/2023 | 14/05/2023 | 1 | Vu |
|  | [Backend] Show video media | 14/05/2023 | 14/05/2023 | 1 | Vu |
|  | [Backend] Add video media | 14/05/2023 | 14/05/2023 | 1 | Vu |
|  | [Backend] Edit video media | 14/05/2023 | 14/05/2023 | 1 | Vu |
|  | [Backend] Delete video media | 14/05/2023 | 14/05/2023 | 1 | Vu |
|  | [Backend] Restore photos to the past | 14/05/2023 | 14/05/2023 | 1 | Vu |
|  | [Backend] Chat with admin | 14/05/2023 | 14/05/2023 | 1 | Vu |
|  | [Backend] Chat by zalo | 14/05/2023 | 14/05/2023 | 1 | Vu |
| 1.3 | Re-testing | 15/05/2023 | 15/05/2023 | 1 | All member |

# Test Cycle Entry and Exit Criteria

## Entry Criteria

- All test hardware platforms must have been successfully installed, configured, and functioning properly.

- All the necessary documentation, design, and requirements information should be available that will allow testers to operate the system and judge the correct behavior.

- Proper test case is available.

- The test environment such as, lab, hardware, software, and system administration support should be ready.

## Exit Criteria

- All test cases have been run.

- A certain level of requirements coverage has been achieved.

- No high priority or severe bugs are left outstanding.

- All high-risk areas have been fully tested, with only minor residual risks left outstanding.

- The schedule has been achieved.

# Environmental Needs

## Hardware and Software

| Resource | Configuration | Installed OS, Software |
| --- | --- | --- |
| Laptop | Internet access | Window 10, Visual Studio |

## Productivity and Support Tools

| Tool’s purpose | Tool Name | Vendor or In-house | Version |
| --- | --- | --- | --- |

# Roles and Responsibilities

| Roles | Resources | Responsibilities |
| --- | --- | --- |
| Scrum Master | Vu, Truong Quang | - Ensure the project is delivered to schedule, budget & quality. - Regularly review Testing progress with Test Leader. - Raise and manage issues/risks relating to project or outside Test Teams control. - Review Test approach, plans and schedule. - Provide technical support |
| Develop Team | Vinh, Tong Tran Nhan, Tran Van Thien, Le Van Vu, Huynh Van | - Review high level / detailed test plans - Resolve design issues - Resolve development issues - Support user acceptance testing - Develop Unit test scripts - Make Unit test - Fix bugs |
| QA Team | Vinh, Tong Tran Nhan, Tran Van Thien, Le Van Vu, Huynh Van | - Identifies, prioritizes, and implements test cases - Generate test plan - Generate Test Suite - Evaluate effectiveness of test effort - Execute tests - Log results - Recover from errors - Document defects - Regularly review Testing progress - Manage issues/risks relating to System Test Team - Identify Test Data |